Sprint 1 Scrum Meeting 1

* 11/01/2023 in-person during Lab at 6:45 pm
* Attendees:
  + Spencer Logan
  + Jeff Ooi
  + Arnav Sood
  + Suhu Lavu
* Discussion Topics:
  + Roles
    - Jeff and Suhu decided to continue with Backend development
    - Arnav and Spencer decided to continue with Frontend development
    - Agreement was made where the Backend team would help with Frontend development as well.
  + Set up React and Node
    - Spencer created the React app and split it into client and server.
  + Frameworks
    - Arnav suggests that we use the PERN stack for development
    - No objections.
  + Tasks for Sprint 1
    - Arnav suggests that Sprint 1 be backend focused
    - Jeff and Suhu agree and assign themselves the task of creating the database functions and the server-client communication.
      * Suhu is to work on the OAuth Login if there is time.
    - Spencer and Arnav are to work on displaying information on the Manager, Cashier, and Customer GUIs.

Sprint 1 Scrum Meeting 2

* 11/04/2023 at 7:00 pm over Discord
* Attendees:
  + Jeff Ooi
  + Spencer Logan
  + Arnav Sood
  + Suhu Lavu
* Discussion Topics:
  + Progress
    - Jeff and Suhu state that the database functions are almost complete.
      * Just need the employee functions
    - Jeff states that the server-client communication method is almost set up.
    - Spencer and Arnav have created some functionality for the GUI.
      * Basic framework is there.
    - Spencer has deployed the frontend on Render.
  + Demo
    - Jeff and Suhu demo the implemented database functions
      * Explained parameters and return values.
      * Similar to the ones for the Java-based POS system.
  + Future Tasks
    - Suhu will start working on the OAuth Login.
    - Spencer and Arnav will work on the GUIs more
      * Jeff will help them.

Sprint 1 Scrum Meeting 3

* 11/06/2023 8:00 pm over Discord
* Attendees:
  + Arnav Sood
  + Suhu Lavu
  + Jeff Ooi
  + Spencer Logan
* Discussion Topics:
  + Progress
    - Suhu is almost done with the OAuth Login
      * Still working on integration
    - Spencer, Arnav, and Jeff are still working on the GUIs
      * Managed to display some hard-coded menu items
  + Emergency
    - Jeff discovers that the planned server-client communication method will not work.
      * States he will find a working method by the end of the day.
      * Spencer discovers that the Render deployment is also not working correctly due to this.
  + Future Tasks
    - Jeff will figure out another method for server-client communication.
    - Spencer and Arnav will continue working on the GUIs.
      * Once Jeff figures out the communication method, they will display the information.
    - Suhu will figure out how to integrate the OAuth Login with the server.