Sprint 2 Scrum Meeting 1

* 11/13/2023 in-person during Lab at 6:45 pm
* Attendees:
  + Spencer Logan
  + Jeff Ooi
  + Arnav Sood
  + Suhu Lavu
* Discussion Topics:
  + Tasks for Sprint 1
    - Arnav suggests that Sprint 2 be focused on functionality with beautification coming second.
    - Jeff is tasked with creating connecting to the Translation API and creating the report functions in the server.
    - Suhu is tasked with integrating OAuth with the GUIs, connecting to the Weather API, and getting the pictures for the Customer GUI.
    - Spencer and Arnav are to work on the functionalities on the Cashier GUI and Manager GUI respectively.
    - Work on the Customer GUI if we finish our tasks early.

Sprint 2 Scrum Meeting 2

* 11/17/2023 at 8:00 pm over Discord
* Attendees:
  + Jeff Ooi
  + Spencer Logan
  + Arnav Sood
  + Suhu Lavu
* Discussion Topics:
  + Progress
    - Jeff states that the report functions have been implemented.
      * Demo to show how to use them.
    - Suhu states that the OAuth Login is somewhat integrated.
      * Styling is missing.
    - Spencer and Arnav are still working on the Cashier and Manager POS systems’ functionality.
  + Future Tasks
    - Jeff will start working on the Translation API
    - Suhu will start working on the Weather API
    - Spencer and Arnav will continue working on the POS systems’ functionality.

Sprint 2 Scrum Meeting 3

* 11/20/2023 9:30 pm over Discord
* Attendees:
  + Arnav Sood
  + Suhu Lavu
  + Jeff Ooi
  + Spencer Logan
* Discussion Topics:
  + Progress
    - Jeff has finished the connecting to the Translation API
      * Demo to show how to properly call the API.
    - Suhu has implemented a function that connects to the Weather API and returns weather data.
      * Demo to show how the function works.
    - Spencer states that he is almost finished with the Cashier POS system functionality.
      * Just need to make the post request to the server and display the order information.
    - Arnav is still working on the Manager POS system.
      * Reporting functionality is more difficult than expected.
  + Future Tasks
    - Jeff and Suhu will start working on a skeleton for the Customer GUI.
    - Suhu will get the pictures for the Customer GUI.
    - Spencer and Arnav will continue working on the GUIs.